C O N F I D E N T I A L P R O P O S A L UBMS Unified Business Management System

| PREPARED FOR | Client |
| --- | --- |
| PREPARED BY | Developer |
| DATE | August 20, 2026 |
| PROJECT INVESTMENT | FLEX and ALC Investment Cost |

This document is confidential and intended solely for the use of the client named above.

TABLE OF CONTENTS

Contents

1.  Project Overview	3

2.  Project Objectives	3

3.  System Structure	3

4.  System Scope	4

5.  Finance — Main Priority	5

6.  Historical Debts	5

7.  Digital Transaction & Document Records	6

8.  Inventory Management	6

9.  Customers & Suppliers	7

10. Reports	7

11. Existing Data	8

12. User-Friendly Design	8

13. Technology	8

14. Project Investment	8

15. Payment Terms	9

16. AI Subscription

17. Project Timeline	9

18. Post-Launch Support & Warranty	10

19. Client Responsibilities	10

20. Intellectual Property	11

21. Not Included in Initial Version	11

22. Scope Changes	11

23. Contact Information	11

24. Project Acceptance	12

# SECTION 01

Project Overview

The Unified Business Management System (UBMS) is a web-based system designed to organize and simplify the client's business operations.

The system will combine the two business operations — B2B Fabric Trading and B2C Printing — into one platform while keeping their workflows separate.

The main priority of the system will be Finance, addressing the current challenges with manual receipt tracking, manual calculations, customer balances, payments, and historical debts.

The system will be accessible through a web browser, allowing authorized users to access the system without installing a separate application.

# SECTION 02

Project Objectives

The system aims to:

- Reduce manual data entry and computation

- Make financial records easier to find and manage

- Automatically calculate customer and supplier balances

- Track payments and outstanding amounts

- Record and verify historical debts

- Track fabric ordered versus received quantities

- Organize B2B and B2C operations

- Maintain searchable digital transaction records

- Reduce duplicate data entry

- Provide simple and useful reports

- Allow multiple users to access the system

# SECTION 03

System Structure

The UBMS will be developed as one unified system with separate business sections:

| UBMS |  |
| --- | --- |
| B2B TRADING | B2C PRINTING |
| FINANCE |  |
| INVENTORY & RECORDS |  |

This approach avoids maintaining two separate systems while allowing each business operation to have its own workflow.

# SECTION 04

System Scope

## A. User Access

The system will support:

- Multiple users

- Individual login accounts

- Shared dashboard access

- Basic user management

- Secure access to business records

Advanced user permissions can be added in a future version if needed.

## B. B2B Fabric Trading

The B2B workflow will follow the client's pre-order business process:

Pre-Order  →  Purchase Order  →  Receiving  →  Inventory  →  Fulfillment  →  Payment

Included:

- Customer records

- Supplier records

- Fabric/product records

- Pre-orders

- Purchase Orders

- Receiving records

- Ordered quantity

- Received quantity

- Automatic shortage/excess calculation

- Manual variance/reason entry

- Inventory records

- Fulfillment records

- Customer transaction history

Example:

| Ordered | 1,000 yards |
| --- | --- |
| Received | 997 yards |
| Variance | -3 yards |
| Reason | Short received |

## C. B2C Printing

B2C Printing will have its own simple workflow:

Customer  →  Printing Order  →  Production  →  Completion  →  Release  →  Payment

Included:

- Customer records

- Printing orders

- Order details

- Production status

- Order status

- Pricing

- Payments

- Customer transaction history

The B2C workflow will remain separate from the B2B procurement process.

# SECTION 05

Finance — Main Priority

Finance will receive the highest priority because it is the client's primary operational pain point.

Included:

- Customer receivables

- Supplier payables

- Payment records

- Outstanding balances

- Due dates

- Overdue tracking

- Payment history

- Automatic balance calculations

- Searchable financial transactions

Example:

| Invoice | ₱50,000 |
| --- | --- |
| Payments | ₱20,000 |
| Remaining Balance | ₱30,000 |

The system will reduce the need for manual calculations and make financial information easier to retrieve.

# SECTION 06

Historical Debts

The system will allow old debts to be recorded and tracked.

Each historical debt can include:

- Customer or supplier

- Amount

- Date

- Source/reference

- Description

- Verification status

## Verification Status

- Pending

- Verified

- Disputed

- Adjusted

- Written Off

This allows the business to distinguish confirmed historical debts from records that still require verification.

# SECTION 07

Digital Transaction & Document Records

Important transactions will be stored digitally so users can search and review records instead of relying entirely on physical documents.

Records may include:

- Purchase Orders

- Customer Orders

- Invoices

- Receipts/payment records

- Receiving records

- Customer statements

- Supplier statements

- Historical debt records

- Inventory records

- Basic reports

Users will be able to view, print, and export applicable records.

# SECTION 08

Inventory Management

The system will provide basic inventory tracking, including:

- Fabric/product records

- Stock received

- Stock released

- Current quantity

- Inventory adjustments

- Ordered quantity

- Received quantity

- Shortage/excess

- Variance reason

- Inventory history

# SECTION 09

Customers & Suppliers

The system will maintain centralized records for customers and suppliers.

Users can view:

- Contact information

- Orders

- Purchases

- Payments

- Outstanding balances

- Transaction history

Information will be reused throughout the system to minimize redundant data entry.

# SECTION 10

Reports

The initial version will provide basic reports for:

- Sales

- Inventory

- Receivables

- Payables

- Payments

- Customer transactions

- Supplier transactions

The dashboard will be kept simple and focused on useful information rather than being crowded with unnecessary data.

# SECTION 11

Existing Data

Existing business records will be prepared and loaded into the system by the client during implementation.

The client will be responsible for performing the data preparation and seeding process. The process will be:

Existing Records  →  Client Data Preparation  →  Client Verification  →  Database Seeding  →  UBMS

This allows previous customer, product, financial, and historical records to become searchable digital records.

The client is responsible for organizing, preparing, and seeding all existing data into the system. A separate automated OCR or historical-data import system is not included in the initial version.

# SECTION 12

User-Friendly Design

The system will be designed to:

- Minimize redundant data entry

- Reduce unnecessary steps

- Use simple forms

- Keep information organized

- Provide clear statuses

- Make financial records easy to find

- Keep B2B and B2C workflows separate

- Avoid unnecessary dashboards and features

The objective is to make the system simple enough for everyday business use.

# SECTION 13

Technology

The initial system will be developed as a web application using:

React  →  Supabase  →  Cloudflare

This allows users to access the system through a browser without installing a desktop application.

The initial deployment will use the free plans of Cloudflare Pages and Supabase, subject to their respective usage limits and policies. Paid infrastructure may be required in the future if system usage grows beyond the free-tier allowances.

# SECTION 14

Project Investment

TOTAL PROJECT COST FLEX and ALC Investment Cost

The project cost covers the development of the agreed initial UBMS version, including:

- System development

- Database setup

- User authentication

- B2B module

- B2C module

- Finance module

- Inventory

- Customer and supplier records

- Basic reports

- Digital transaction records

- Initial data preparation and seeding

- Testing

- Deployment

# SECTION 15

Payment Terms

Payment for the project investment will be processed directly by the client through Innov8.

All payment processing, terms, and scheduling are managed via Innov8. Please refer to Innov8 for payment instructions, schedules, and related inquiries.

The deadline for payment is until September 10, 2026.

SECTION 16

AI Subscription

The development of this project will utilize AI tools and services to assist in building the system. The AI subscription is a separate payment that covers the cost of using these AI-powered development tools throughout the project lifecycle.

This AI subscription fee is independent and separate from the project investment and is not included in the development cost. The client is responsible for the AI subscription payment as needed.

# SECTION 17

Project Timeline

The initial version of UBMS is estimated to take approximately 10 to 12 weeks from project start, depending on client feedback turnaround and availability of existing records for data seeding.

| Phase | Estimated Duration |
| --- | --- |
| Setup, database, and user authentication | 1–2 weeks |
| B2B Fabric Trading module | 2–3 weeks |
| B2C Printing module | 1–2 weeks |
| Finance module (receivables, payables, historical debts) | 2–3 weeks |
| Inventory, reports, and digital records | 1–2 weeks |
| Data preparation and seeding | 1 week |
| Testing, revisions, and deployment | 1–2 weeks |

This is an estimate and not a fixed guarantee. Delays in client feedback, content, or data availability may extend the timeline accordingly.

# SECTION 18

Post-Launch Support & Warranty

A 30-day bug-fix warranty is included after deployment, covering defects in features that are part of the agreed scope.

Covered under warranty:

- Fixing bugs or errors in delivered features

- Correcting calculation or data errors caused by the system

Not covered under warranty (may require a separate quotation):

- New features or workflow changes

- Changes due to client-side data entry errors

- Ongoing maintenance, hosting management, or ticket-based support beyond 30 days

Continued support after the warranty period may be arranged separately as a maintenance agreement.

# SECTION 19

Client Responsibilities

To keep the project on schedule, the client agrees to:

- Provide existing business records (customer, supplier, financial, and historical debt data) in an organized and reasonably legible format, and perform all data preparation and seeding into the system independently

- Designate a point of contact for questions, approvals, and feedback

- Review and respond to submitted work, drafts, or questions within a reasonable timeframe

- Provide timely access to any accounts, files, or information needed for deployment

- Delays in the above, including delays in data preparation and seeding, may affect the project timeline stated in Section 16.

# SECTION 20

Intellectual Property

Upon full payment of the FLEX and ALC Investment Cost project investment, ownership of the custom source code developed for UBMS will transfer to the client.

Third-party tools, frameworks, and services used in development (e.g., React, Supabase, Cloudflare) remain governed by their own respective licenses.

# SECTION 21

Not Included in Initial Version

The following are outside the initial FLEX and ALC Investment Cost scope:

- Android/iOS application

- Desktop application

- Automated OCR system

- Advanced AI document processing

- Advanced role and permission management

- Complex approval workflows

- Advanced analytics

- External accounting integrations

- Payment gateway integrations

- SMS/email automation

- Major features not specified in this proposal

Additional features may be quoted separately if required.

# SECTION 22

Scope Changes

The FLEX and ALC Investment Cost project covers the features and functionality described in this proposal.

Any major feature, workflow, integration, or requirement added after approval may require a separate quotation and adjustment to the project timeline.

Minor adjustments necessary to complete the agreed functionality are included as part of development.

Change requests must be submitted in writing (email or messaging) to the developer's contact below. The developer will respond with an updated quotation and/or timeline for approval before additional work begins.

# SECTION 23

Contact Information

| Developer | Name: ___________________ Email: ___________________ Phone: ___________________ |
| --- | --- |
| Client | Name: ___________________ Email: ___________________ Phone: ___________________ |

# SECTION 24

Project Acceptance

By signing below, both parties acknowledge that they have reviewed and agreed to the project scope, deliverables, and project investment of FLEX and ALC Investment Cost described in this proposal.

The approved scope will serve as the basis for development and delivery of the initial UBMS system.

Client Approval

Client Name: ______________________________________

Signature: _________________________________________

Date: ______________________________________________

Developer

Developer Name: ___________________________________

Signature: _________________________________________

Date: ______________________________________________